SENTINELAI — ANALYSIS ENGINE PHASE 2

MASTER BUILDER IMPLEMENTATION PROMPT

Project: SentinelAI
Repository: C:\Users\dhruv\SentinalAI
Phase: Phase 2 — Configurable Rules, Rate/Window Detection, Sequence Detection, IOC Foundation & Evidence Enrichment
Execution Mode: IMPLEMENTATION
Primary Objective: Implement Phase 2 on top of the verified Phase 1 architecture without redesigning or breaking Phase 1.

0. ROLE

Act as a Senior Detection Engineering Architect + Senior Python/FastAPI Engineer + Security Detection Engineer + Test Engineer.

You are modifying an existing cybersecurity analysis platform.

This is NOT a greenfield project.

Your job is to extend the existing architecture while preserving its contracts, behavior, test suite, security model, and frontend compatibility.

You must behave as if this system will eventually become a real EDR/NDR/XDR-style analysis platform.

Do not implement toy logic merely to satisfy tests.

Do not create fake cybersecurity functionality.

Do not fabricate telemetry.

Do not claim functionality exists when the underlying telemetry cannot support it.

1. REPOSITORY

Repository:

C:\Users\dhruv\SentinalAI

Important:

- The repository is currently NOT a Git repository.

- Do not assume Git history exists.

- Do not attempt to use Git as a source of truth.

- The filesystem and existing code are the source of truth.

Backend:

FastAPI

SQLAlchemy 2.0

Alembic

Python 3.14

pytest

SQLite for tests

PostgreSQL intended for development/production

Frontend:

React 19

TypeScript

Vite

Tailwind CSS

shadcn/ui

TanStack Query

Zustand

2. PHASE 2 SOURCE OF TRUTH

Before modifying anything:

Locate and read completely:

C:\Users\dhruv\SentinalAI\DOCS\SENTINELAI ANALYSIS ENGINE PHASE 2 PROMPT.docx

Read the ENTIRE document.

Do not only read headings.

Read:

- paragraphs

- numbered requirements

- tables

- bullets

- implementation requirements

- exclusions

- acceptance criteria

- verification requirements

- architectural constraints

The document is the formal Phase 2 specification.

If the file cannot be found at that exact path, search:

C:\Users\dhruv\SentinalAI\DOCS

for the Phase 2 specification.

Do not substitute a random similarly named file.

3. PHASE 1 BASELINE

Phase 1 is COMPLETE.

Do NOT redesign Phase 1.

Do NOT replace the architecture with another architecture.

Do NOT create a second detection architecture beside the existing one.

Do NOT revert to the legacy detection engine.

The verified Phase 1 architecture is:

Input

↓

Input Adapter

↓

CanonicalEvent

↓

DetectionContext

↓

DetectionOrchestrator

↓

DetectorRegistry

↓

Detector.detect()

↓

DetectionResult

↓

Persistence Mapping

↓

Detection

↓

Alert

The current architecture includes:

app/detection/

├── pipeline.py

├── risk.py

├── scoring.py

├── adapters/

├── contracts/

├── detectors/

├── orchestration/

├── persistence/

└── registry/

Preserve this structure unless a Phase 2 requirement genuinely requires a carefully justified extension.

4. VERIFIED PHASE 1 STATUS

Phase 1 was verified with:

196 tests passing

including:

169 pre-existing tests

27 new architecture tests

The production detection path is the new architecture.

The legacy engine is NOT the production path.

The live path is approximately:

POST /api/analysis-runs/host-traces

↓

analysis.py

↓

summarize_host_trace()

↓

analyse_trace()

↓

CanonicalEvent[]

↓

DetectionContext

↓

DetectionOrchestrator

↓

DetectorRegistry

↓

10 registered detectors

↓

DetectionResult[]

↓

persist_detections()

↓

Detection / Alert

Network analysis similarly enters the new detection pipeline.

5. CURRENT TEN DETECTORS

The following detectors already exist and MUST continue working:

Host

host.high_event_volume

host.excessive_sequences

host.suspicious_network_pattern

host.privilege_escalation

host.suspicious_file_operations

host.high_syscall_diversity

Network

network.excessive_connection_attempts

network.port_scan_detected

network.high_connection_frequency

network.repeated_connection_attempts

Do not remove any of them.

Do not silently change their default detection semantics.

6. EXISTING DEFAULT THRESHOLDS

These thresholds are part of the established Phase 1 behavior.

They MUST remain the defaults after Phase 2.

500 events

50 sequences

3 network syscall types

2 sensitive file operations

30 unique syscalls

10 unique destinations

5 source IPs per port

50 events per port

20 destinations per source

Phase 2 changes:

hardcoded threshold

↓

configurable threshold

It does NOT mean:

old threshold

↓

new arbitrary threshold

Unless explicitly required by the specification, preserve the existing values.

7. CRITICAL TELEMETRY REALITY

This is one of the most important constraints.

Current system-call canonical events have:

timestamp = None

The adapter:

syscall_calls_to_canonical_events()

does not currently receive timestamps for system calls because the current uploaded system-call telemetry does not contain them.

Network events DO contain timestamps.

Therefore:

Network

Temporal detection is supported.

Examples:

10 connections in 60 seconds

50 events in 5 minutes

are feasible.

System calls

Timestamp-based temporal detection is currently NOT supported.

Do NOT:

- fabricate timestamps

- assign upload time to every event

- assign sequential timestamps

- use random timestamps

- pretend event index is time

- silently infer elapsed time

Ordering is NOT the same thing as time.

For system calls, sequence detection may use:

event_index

sequence_index

input ordering

but time-window constraints MUST NOT be claimed unless real timestamps exist.

This distinction must be represented in code, evidence, tests, and documentation.

8. CRITICAL SCORE SEMANTICS

The system must preserve the conceptual distinction:

Heuristic Score

Confidence

Anomaly Score

Model Score

TI Confidence

Contextual Risk

Final Risk

Severity

These are NOT interchangeable.

Current reality:

Detection.confidence

currently stores:

result.scores.heuristic_score

and the frontend displays:

confidence%

This is semantically misleading.

You MUST NOT silently turn the heuristic score into a fake probability.

You MUST NOT claim:

heuristic_score = confidence probability

unless a genuine calibrated confidence mechanism exists.

Phase 2 must establish a clean internal scoring model while preserving API compatibility unless an explicit migration is justified.

9. CRITICAL PERSISTENCE REALITY

Current Detection persistence does NOT contain:

detector_id

detector_version

The detector ID currently survives only indirectly through:

Alert.source

using a string resembling:

detection-engine:{result.detector_id}

Detector version is not persisted.

Also:

DetectionResult.source_events

is not currently persisted.

Phase 2 must evaluate and implement appropriate persistence improvements required for correct evidence and provenance.

Do not add columns merely because they are convenient.

Every persistence change must have:

- clear purpose

- migration

- schema consideration

- test coverage

- backward compatibility consideration

10. CRITICAL IOC REALITY

Current CanonicalEvent supports fields including:

source_ip

destination_ip

protocol

process_name

syscall

file_path

file_hash

attributes

However, current telemetry does NOT populate every schema-supported IOC field.

In particular:

file_hash

domain

url

may be schema-supported but are not currently populated by the host trace telemetry.

Therefore:

Allowed

Real IP matching against real network telemetry.

Not allowed

Inventing:

SHA-256

SHA-512

domains

URLs

file hashes

that do not exist in telemetry.

IOC matching must only operate on actual available values.

Unsupported IOC types should be represented honestly as unsupported/unpopulated rather than fabricated.

11. EXISTING EVIDENCE CAPABILITY

Evidence already supports much of the Phase 2 evidence surface.

Existing fields include concepts such as:

rule

observed_values

matched_events

matched_fields

threshold

description

and:

to_dict()

Evidence is persisted through a JSON-compatible field.

The frontend currently renders evidence generically using JSON serialization.

Therefore adding evidence keys is generally backward compatible.

Do not unnecessarily replace the evidence representation with an incompatible structure.

12. FRONTEND COMPATIBILITY

The frontend currently expects:

confidence

severity

status

title

description

source_ip

evidence

The Investigation page displays:

detection.confidence%

and serializes:

detection.evidence

The frontend is therefore relatively resilient to new detector types.

However:

DO NOT casually break

confidence

or:

evidence: JSON object

without a deliberate compatibility plan.

If a field must be renamed, provide a compatibility strategy and update all affected frontend/API/test consumers.

13. LEGACY DETECTION ENGINE

Current file:

backend/app/services/detection_engine.py

is legacy code.

It is NOT part of the production detection path.

It is currently referenced by legacy tests.

Phase 2 must:

- clearly mark the module deprecated

- document that it is not production

- prevent future developers from mistaking it for the active engine

- migrate/remove obsolete test dependencies where appropriate

- NOT accidentally reconnect it to production

Do not delete it blindly.

Do not make it the new source of truth.

14. CURRENT VERIFIED ARCHITECTURAL FINDINGS

The following findings have already been independently verified.

Finding A — cached orchestrator

pipeline.py contains a cached module-level orchestrator instance.

This can prevent runtime detector enable/disable configuration from affecting the active instance.

Phase 2 MUST fix this lifecycle issue.

Preferred design:

configuration / registry state

↓

current execution

↓

enabled detectors

rather than:

first import

↓

cached immutable-ish orchestrator

↓

stale registry state forever

Do not introduce unnecessary global mutable state.

15. SCORING DUPLICATION

There are multiple heuristic score implementations.

Known locations include:

app/detection/scoring.py

app/detection/detectors/host_detectors.py

app/detection/detectors/network_detectors.py

app/services/detection_engine.py

Phase 2 must establish ONE authoritative scoring implementation.

The legacy implementation must not remain a competing source of truth.

16. RISK MODULE

Current:

app/detection/risk.py

contains a transitional severity-to-risk mapping.

It is currently unwired.

Do NOT pretend this is a real contextual risk engine.

Do NOT convert:

severity

into:

real security risk

without actual contextual inputs.

For Phase 2, either:

Option A

Keep risk explicitly transitional/unwired.

OR:

Option B

Create a cleanly separated risk interface that does not falsely claim production contextual risk.

Do NOT implement fake sophisticated risk scoring merely for appearance.

17. PRIMARY PHASE 2 OBJECTIVES

Implement these capabilities:

1. Detector configuration

2. Configurable existing rules

3. Rate/window detection framework

4. At least one real rate/window detector

5. Sequence detection framework

6. At least one real sequence detector

7. IOC foundation

8. IOC normalization

9. IOC matching

10. IOC detector

11. Evidence enrichment

12. Detector provenance persistence where justified

13. Tests

14. Documentation

15. Regression verification

18. PHASE 2 EXPLICITLY EXCLUDES

DO NOT implement these in Phase 2:

ML anomaly detection

Isolation Forest

LOF

One-Class SVM

Autoencoders

DeepSVDD

LIGHT-HIDS neural model

behavioral baselines

concept drift

online learning

model registry

model training infrastructure

LLM detection

AI agents

MITRE ATT&CK full integration

full Sigma engine

external threat intelligence feeds

PCAP live capture

Zeek integration

Suricata integration

NetFlow/IPFIX ingestion

Kafka

Redis

Kubernetes

microservices

cloud infrastructure

SIEM

SOAR

automated response

incident management

full attack-chain correlation

The architecture should remain compatible with these future phases, but they are NOT Phase 2 implementation targets.

19. IMPLEMENTATION PRINCIPLE

Implement Phase 2 incrementally.

Do NOT attempt a giant uncontrolled rewrite.

Use explicit gates.

After each gate:

implement

↓

run focused tests

↓

inspect diff/files

↓

run regression tests

↓

verify architecture

↓

continue

If a gate causes regressions:

STOP

diagnose

fix

rerun tests

only then continue

20. GATE 0 — BASELINE

Before changing code:

- Read Phase 2 DOCX completely.

- Inspect repository.

- Confirm Phase 1 production pipeline.

- Confirm test baseline.

- Run the existing test suite.

Record:

pytest result

number passed

number failed

number skipped

If the baseline is not green:

DO NOT assume Phase 2 caused the failures.

Determine whether failures existed before modifications.

21. GATE 1 — ORCHESTRATOR LIFECYCLE

Fix the cached orchestrator problem.

Current issue:

pipeline.py

↓

module-level cached orchestrator

↓

registry created once

The Phase 2 configuration system requires current detector state to be reflected during execution.

Design a lifecycle that supports:

registry

detector configuration

enabled/disabled state

without creating uncontrolled globals.

Possible acceptable designs include:

dependency-injected orchestrator

or:

registry provider/factory

or:

explicit reset/rebuild mechanism

Choose the simplest design that preserves the existing architecture.

Requirements:

- no duplicate orchestrator architecture

- no service locator abuse

- no hidden mutable state

- no route-level detection logic

- no SQLAlchemy imports inside detectors

- existing pipeline remains recognizable

Tests must prove:

detector enabled

→ executes

detector disabled

→ does not execute

re-enable

→ executes again

22. GATE 2 — LEGACY ENGINE DEPRECATION

Add an explicit deprecation marker/documentation to:

app/services/detection_engine.py

Clearly state:

LEGACY

NOT USED BY PRODUCTION PIPELINE

DO NOT USE FOR NEW DETECTION DEVELOPMENT

Where possible:

- migrate tests to the new architecture

- stop relying on legacy detection behavior as the implementation source

- retain the module temporarily if compatibility requires it

Do not delete it unless the repository proves it is safe to remove.

23. GATE 3 — AUTHORITATIVE SCORING

Create a single authoritative heuristic scoring mechanism.

Target:

app/detection/scoring.py

The scoring function must have a clearly documented semantic purpose.

Example conceptual separation:

heuristic_score

= deterministic/rule evidence scoring

confidence

= confidence in the detection result, if actually available

anomaly_score

= statistical/ML anomaly measure, future

model_score

= model output, future

risk_score

= contextual risk, future/transitional

severity

= categorical prioritization

Do NOT manufacture probability.

Do NOT rename everything blindly.

First inspect every caller.

Then:

- determine authoritative formula

- preserve existing default outputs where possible

- remove duplicate implementations

- update detectors

- update tests

- document semantics

The Phase 1 sample behavior should remain stable unless a change is explicitly justified.

24. GATE 4 — CONFIDENCE COMPATIBILITY

Audit:

Detection.confidence

DetectionResponse.confidence

frontend detection.confidence

Determine whether the current API contract can safely continue exposing:

confidence

while internally representing:

heuristic_score

If preserving the field is the least disruptive solution:

- preserve it

- explicitly document its current semantics

- do not claim it is calibrated probability

If changing it is genuinely necessary:

- update backend model

- migration

- schema

- persistence

- API

- frontend

- tests

- documentation

- backward compatibility

Do NOT make a breaking API change merely for naming purity.

25. GATE 5 — DETECTOR CONFIGURATION ARCHITECTURE

Create a typed configuration system.

The configuration system must support:

detector_id

enabled

thresholds

parameters

metadata

version where useful

Do NOT use arbitrary dictionaries everywhere.

DetectionContext.configuration already exists as a hook, but Phase 2 should provide structured semantics around it.

Possible architecture:

configuration/

├── models.py

├── provider.py

├── defaults.py

├── validation.py

└── __init__.py

Exact structure may differ if a better repository-consistent structure exists.

26. CONFIGURATION REQUIREMENTS

Every Phase 1 detector threshold must become configurable.

Examples:

host.high_event_volume:

event_count_threshold: 500

host.excessive_sequences:

sequence_count_threshold: 50

host.suspicious_network_pattern:

distinct_network_syscall_threshold: 3

host.suspicious_file_operations:

sensitive_operation_threshold: 2

host.high_syscall_diversity:

unique_syscall_threshold: 30

network.excessive_connection_attempts:

unique_destination_threshold: 10

network.port_scan_detected:

unique_source_ip_threshold: 5

network.high_connection_frequency:

event_count_threshold: 50

network.repeated_connection_attempts:

unique_destination_threshold: 20

The exact names should follow a consistent convention.

The defaults MUST reproduce Phase 1 behavior.

27. CONFIGURATION VALIDATION

Validate:

- numeric ranges

- integer vs float types

- required parameters

- unknown fields

- negative thresholds

- zero thresholds where invalid

- malformed configuration

Example:

event_count_threshold = -10

must not silently work.

Do not allow arbitrary executable configuration.

NEVER use:

eval()

exec()

for detector configuration.

28. CONFIGURATION PROVIDER

Create an abstraction such as:

DetectorConfigurationProvider

The provider should allow:

get_config(detector_id)

and, if needed:

is_enabled(detector_id)

The initial provider may be in-memory.

Do NOT introduce a database table unless required by the specification or necessary for runtime persistence.

Phase 2 does not need an enterprise configuration-management platform.

29. CONFIGURATION PRECEDENCE

Define clearly:

system defaults

↓

configured detector values

↓

execution context overrides, if explicitly supported

Avoid accidental precedence rules.

Document which layer wins.

Do not allow arbitrary request payloads to override security-sensitive detector configuration unless explicitly authorized.

30. DETECTOR ENABLE/DISABLE

Configuration must support:

enabled = true

enabled = false

The orchestrator must respect current configuration.

Test:

10 detectors registered

1 disabled

→ 9 execute

and:

disabled detector

→ no DetectionResult

31. CONFIGURATION IMMUTABILITY / SAFETY

Do not let detectors mutate global configuration.

Prefer:

read-only configuration passed into DetectionContext

rather than detectors modifying shared objects.

Avoid cross-analysis contamination.

One analysis run's configuration must not unexpectedly affect another run.

32. GATE 6 — MIGRATE EXISTING DETECTORS

Update the ten Phase 1 detectors to read configuration.

Example:

Instead of conceptually:

if event_count > 500:

use:

configured threshold

while preserving:

default = 500

Do this for every existing configurable threshold.

Do not change detection semantics unnecessarily.

33. CONFIGURATION TEST MATRIX

Create tests for:

default threshold

custom lower threshold

custom higher threshold

disabled detector

invalid threshold

missing configuration

unknown configuration field

multiple detectors with independent configuration

configuration isolation between runs

34. GATE 7 — TEMPORAL FRAMEWORK

Create reusable temporal primitives.

Do NOT implement rate logic independently inside every detector.

The framework should conceptually support:

fixed windows

sliding windows

optional tumbling windows

event timestamps

event counts

grouping keys

Do not overengineer.

The minimum useful abstraction is preferred.

35. TEMPORAL REQUIREMENTS

A temporal primitive should define:

window duration

events considered

grouping key

count

start timestamp

end timestamp

Example:

count network connections per source IP over 60 seconds

should be expressible without duplicating windowing code.

36. TIMESTAMP SAFETY

Temporal processing must reject or explicitly skip events where:

timestamp is None

Do not silently convert:

None → now()

Do not silently convert:

event_index → timestamp

Do not use upload time as an event timestamp.

37. SYSTEM-CALL TEMPORAL LIMITATION

For system calls:

timestamp=None

Therefore:

time-based rate detection

must NOT operate on them.

Document this limitation.

Allowed:

ordering-based sequence detection

Not allowed:

"three syscalls within 5 seconds"

when timestamps do not exist.

38. NETWORK TEMPORAL DETECTION

Implement the first real temporal detector against network telemetry.

Example:

network event frequency

with a configurable window.

Potential configuration:

window_seconds

event_threshold

group_by

Example:

50 network events for a port within 60 seconds

Do not duplicate the existing simple total-count detector.

This should demonstrate genuine temporal/window capability.

39. RATE DETECTOR OUTPUT

The detector should produce:

DetectionResult

with evidence containing meaningful information such as:

window_start

window_end

window_duration

observed_count

threshold

grouping_key

grouping_value

matched_events

Only include values actually observed.

40. RATE DETECTOR PERFORMANCE

Avoid:

O(n²)

when a linear or near-linear window algorithm is possible.

Prefer:

sorted events

two-pointer window

deque

counter

grouped state

depending on the actual requirements.

Do not prematurely optimize into unreadable code.

41. RATE DETECTOR TESTS

Test:

below threshold

exact threshold

above threshold

multiple windows

multiple source IPs

multiple ports

missing timestamps

unordered input

timezone-aware timestamps

single event

empty events

large event set

42. GATE 8 — SEQUENCE FRAMEWORK

Create a reusable sequence matching abstraction.

Required conceptual input:

[A, B, C]

meaning:

A then B then C

The framework must support:

A then B

A then B then C

and longer sequences where appropriate.

43. SEQUENCE PREDICATES

Do NOT hardcode attack-specific logic into the framework.

Predicates should be reusable.

Conceptually:

predicate(event) -> bool

or a safe declarative predicate representation.

Do NOT execute arbitrary user-provided Python.

Do NOT use:

eval()

44. SEQUENCE MATCHING SEMANTICS

A match must preserve ordering.

For:

[A, B, C]

the engine must NOT match:

A C B

as:

A B C

Ordering is mandatory.

45. SEQUENCE TIME WINDOW

Optional sequence windows may be supported.

Example:

A → B → C

within 60 seconds

BUT:

if timestamps are unavailable

then:

do not enforce a time window

and do not claim that one was enforced.

46. SYSTEM-CALL SEQUENCES

For current system-call telemetry:

timestamp=None

the sequence framework may operate using:

event_index

input order

The evidence must make this clear.

Example:

ordering_basis = "event_index"

temporal_constraint_applied = false

This is honest and acceptable.

47. NETWORK SEQUENCES

For network events:

timestamp

sequence_index

event_index

are available.

The framework may therefore support:

ordering + optional temporal window

where valid.

48. SEQUENCE EVIDENCE

Every sequence match should preserve:

sequence definition

matched events

matched event order

timestamps when available

sequence start

sequence end

span/duration when available

ordering basis

time-window configuration

whether temporal constraint was applied

Do not fabricate duration if timestamps are unavailable.

49. SEQUENCE DETECTOR

Implement at least one actual sequence detector.

Do not create a detector that simply checks:

sequence_count > X

That already exists conceptually.

The new detector must identify an actual ordered pattern.

Choose a pattern supported by current telemetry.

Do not invent a sophisticated attack chain unsupported by the data.

50. SEQUENCE DETECTOR SAFETY

Sequence matching must be bounded.

Avoid uncontrolled:

O(n²)

O(n³)

behavior where possible.

Use:

state-machine style matching

or another efficient approach.

Bound:

maximum sequence length

maximum matches

maximum retained evidence

where appropriate.

51. GATE 9 — IOC FOUNDATION

Create a clean IOC abstraction.

Potential types:

IP

DOMAIN

URL

FILE_HASH

FILE_PATH

PROCESS

but distinguish:

supported IOC type

from:

currently populated telemetry

52. IOC NORMALIZATION

Normalization should handle appropriate differences.

For IP:

IPv4

IPv6

canonical textual representation

For domain:

case normalization

trailing dot handling where appropriate

For URL:

normalization rules

For hashes:

algorithm identification

case normalization

Do not normalize in a way that destroys meaningful distinctions.

53. IOC PROVIDER

Create an abstraction such as:

IOCProvider

The provider may initially be:

in-memory

or:

static configuration-backed

Do not integrate an external threat-intelligence provider in Phase 2.

The architecture should permit future providers.

54. IOC MODEL

An IOC should conceptually contain:

type

value

normalized_value

source

confidence

description

metadata

enabled

Do not confuse:

IOC confidence

with:

detection confidence

55. IOC MATCHER

The matcher should efficiently match:

event field

↔

normalized IOC

Do not linearly scan hundreds/thousands of IOCs for every event if a dictionary/set index can be used.

Use appropriate indexing.

56. IOC TELEMETRY LIMITATION

Current real telemetry primarily provides:

source_ip

destination_ip

protocol

for network events.

Therefore IOC matching MUST at minimum support real IP matching.

Do not claim hash/domain/URL matching works unless the corresponding fields are actually populated.

57. IOC DETECTOR

Create:

IOC detector

with a detector ID such as:

network.ioc_match

or another consistent namespace.

The detector should:

- inspect actual events

- normalize relevant values

- match against enabled IOCs

- create DetectionResult

- include evidence

- identify IOC source/type/value appropriately

58. IOC DETECTOR EVIDENCE

Evidence should include appropriate fields such as:

ioc_type

ioc_value

normalized_value

matched_field

event_id/index

source

ioc_confidence

Do not include secret/provider credentials.

Do not expose unnecessary internal provider information.

59. NO FABRICATED IOCs

Do NOT create fake malicious IPs and then present them as threat intelligence.

For tests, synthetic test IOCs are acceptable ONLY when explicitly marked as test fixtures.

Production behavior must only report configured IOCs.

Example test fixture:

TEST IOC

must not be documented as real malicious infrastructure.

60. GATE 10 — EVIDENCE ENRICHMENT

Improve evidence while preserving:

JSON serializability

and frontend compatibility.

Evidence should answer:

What matched?

Why did it match?

What was observed?

What threshold/configuration was involved?

Which events support it?

Which detector produced it?

61. EVIDENCE STANDARD

Every detection should have evidence appropriate to its detector.

Examples:

Threshold detector

observed_value

threshold

comparison

Rate detector

window

count

threshold

group

matched events

Sequence detector

sequence

matched events

ordering

timestamps if available

IOC detector

IOC

matched field

matched value

source

Do not add meaningless fields simply to make evidence larger.

62. SOURCE EVENTS

Evaluate persistence of:

DetectionResult.source_events

If required by the Phase 2 evidence specification, implement an appropriate persistence strategy.

Do not blindly serialize entire event objects if that causes:

database bloat

privacy concerns

performance problems

Prefer compact event references or normalized evidence where appropriate.

63. DETECTOR PROVENANCE

Persist:

detector_id

detector_version

if the Phase 2 specification requires provenance.

Recommended principle:

Detection

detector_id

detector_version

is superior to encoding detector identity only inside:

Alert.source

Do not break existing Alert.source consumers unnecessarily.

A compatibility-preserving approach may keep:

Alert.source

while adding structured detection provenance.

64. DATABASE MIGRATIONS

If database models change:

- update SQLAlchemy model

- create Alembic migration

- verify upgrade

- verify downgrade if repository convention requires it

- test fresh database

- test existing database where feasible

- verify SQLite test compatibility

- verify PostgreSQL compatibility assumptions

Do not manually edit production databases.

Do not delete migration history.

65. API CONTRACTS

Audit all changes to:

DetectionResponse

AlertSummary

AnalysisRun responses

Preserve existing fields unless there is a compelling reason to change them.

New fields should be additive where possible.

Do not break:

evidence: dict

unless the specification explicitly requires it.

66. FRONTEND

Do not redesign the frontend during Phase 2.

Only modify frontend code if backend contract changes require it.

Potentially safe additions:

detector_id

detector_version

heuristic_score

but do not add UI complexity unless necessary.

The primary Phase 2 objective is the detection engine.

67. ROUTE ARCHITECTURE

Detection logic MUST remain outside routes.

Do not put:

if event...

inside:

analysis.py

network.py

detections.py

alerts.py

Routes should orchestrate:

request

→ service/pipeline

→ persistence

→ response

Detection behavior belongs in:

app/detection/

68. DETECTOR CONTRACT

Preserve the detector contract:

detector_id

detector_version

name

description

category

scope

enabled

detect(events, context)

New detectors must implement the same architectural contract.

Do not create detector types that bypass:

DetectorRegistry

DetectionOrchestrator

DetectionResult

69. DETECTION RESULT

Continue using a typed:

DetectionResult

rather than returning arbitrary dictionaries.

Ensure new detector outputs contain:

detector_id

detector_version

title

description

severity

scores

evidence

source_events where appropriate

Do not overload fields semantically.

70. FAILURE ISOLATION

The orchestrator already isolates detector failures.

Preserve this.

One detector failing must not automatically terminate the entire analysis.

However:

- errors must be observable

- errors must be logged appropriately

- errors must not be swallowed silently

- sensitive data must not leak into logs

71. REGISTRY

New detectors must be registered through:

DetectorRegistry

and bootstrap.

Do not instantiate detectors manually inside routes.

Do not create a second registry.

72. EVENT TYPE SCOPING

Respect existing event scopes.

Examples:

HOST

NETWORK

SYSTEM_CALL

A network-only detector should not accidentally process system calls.

A system-call sequence detector should not process unrelated network events.

73. DETECTOR CONFIGURATION SCOPE

Configuration must be keyed consistently.

Prefer:

detector_id

as the primary identity.

Example:

network.port_scan_detected

not:

port_scan

if detector IDs are already canonical.

74. THREAD / REQUEST SAFETY

Do not use unsafe global mutable configuration.

The backend may process concurrent requests.

Configuration must not leak between:

analysis run A

analysis run B

unless deliberately configured as global immutable state.

75. MULTI-TENANCY FUTURE COMPATIBILITY

Phase 2 does not need full multi-tenant configuration management.

However, avoid architecture that makes tenant-specific configuration impossible later.

Prefer an abstraction that could eventually support:

global defaults

tenant overrides

analysis overrides

without rewriting detectors.

Do not implement the entire tenant configuration platform now.

76. PERFORMANCE — GENERAL

Avoid unnecessary:

full list copies

nested loops

database queries inside detector loops

Detectors should primarily operate on in-memory normalized events.

Do not introduce database access from individual detectors unless absolutely required.

77. PERFORMANCE — IOC

Prefer:

set/dict indexing

over:

for every event:

for every IOC:

when possible.

78. PERFORMANCE — SEQUENCE

Prefer stateful matching over repeated searching from the beginning.

Bound:

pattern count

match count

evidence size

where necessary.

79. PERFORMANCE — WINDOWS

Prefer efficient streaming-style window logic.

Do not create every possible event pair.

80. SECURITY — CONFIGURATION

Never permit:

eval

exec

arbitrary imports

arbitrary Python expressions

through detector configuration.

Configuration is data.

It must remain data.

81. SECURITY — IOC INPUT

If IOC input becomes externally configurable:

validate:

type

value

length

format

and bound:

number of IOCs

metadata size

description size

Do not allow unbounded payloads.

82. SECURITY — EVIDENCE

Evidence must not accidentally contain:

passwords

JWTs

API keys

tokens

credentials

authorization headers

If event attributes can contain sensitive values, consider redaction rules.

83. LOGGING

Do not log:

full raw telemetry

unnecessarily.

Do not log secrets.

Do not log massive evidence payloads.

Logs should contain enough diagnostic context to debug detector failures.

84. TEST ARCHITECTURE

Create focused tests for each new subsystem.

Potential structure:

tests/

├── test_detection_configuration.py

├── test_temporal_detection.py

├── test_sequence_detection.py

├── test_ioc_detection.py

├── test_detection_evidence.py

└── existing tests...

Follow the repository's actual conventions.

85. CONFIGURATION TESTS

Must cover:

defaults

overrides

validation

enabled/disabled

unknown detector

unknown field

invalid values

isolation

86. TEMPORAL TESTS

Must cover:

timestamps present

timestamps missing

boundary timestamps

timezone handling

window boundaries

multiple groups

empty input

87. SEQUENCE TESTS

Must cover:

A B

A B C

wrong order

partial sequence

multiple matches

overlapping matches

timestamps available

timestamps unavailable

optional time window

ordering-only fallback

88. IOC TESTS

Must cover:

matching IP

non-matching IP

IPv4 normalization

IPv6 normalization

case normalization where applicable

disabled IOC

multiple IOCs

duplicate IOC values

unsupported field

empty IOC provider

89. EVIDENCE TESTS

Verify:

evidence serializes

evidence persists

matched events survive where intended

threshold is correct

observed value is correct

detector identity is correct

sequence evidence is correct

IOC evidence is correct

90. REGRESSION TESTS

After implementation:

pytest

must be run.

The existing Phase 1 tests must remain green.

Do not simply modify tests to match broken implementation.

If a test expectation changes:

explain why.

91. LEGACY TEST MIGRATION

Find tests importing:

app.services.detection_engine

Determine whether they test:

legacy implementation

or:

required production behavior

Migrate production-behavior tests to the new architecture where appropriate.

Do not preserve duplicate detection engines solely because old tests depend on them.

92. SAMPLE DATA REGRESSION

Run the existing sample trace:

sample-data/example-host-trace.json

Verify:

analysis completes

detections are produced

alerts are produced

network events are preserved

existing detector behavior remains sensible

Record before/after behavior.

93. NO FAKE RESULTS

Never produce a detection solely because a test expects a detection.

Detectors must actually evaluate:

CanonicalEvent[]

and produce results from real evidence.

94. NO HARDCODED TEST CHEATING

Do not add:

if test_mode:

or:

if filename == "example-host-trace.json":

or any equivalent special case.

95. NO DATA FABRICATION

Never create:

fake timestamps

fake IOCs

fake hashes

fake domains

fake threat intelligence

fake model scores

fake probabilities

Synthetic values are allowed only in explicit unit-test fixtures and must never leak into production behavior.

96. DOCUMENTATION

Create/update appropriate documentation.

At minimum:

backend/docs/DETECTION_PHASE2.md

Document:

architecture

configuration

detectors

threshold defaults

rate detection

sequence detection

IOC support

timestamp limitations

score semantics

evidence

persistence

testing

known limitations

future Phase 3 extension points

Explicitly document:

system-call events currently lack timestamps

and:

system-call sequence matching therefore uses ordering rather than elapsed-time windows

where applicable.

97. PHASE 2 DETECTOR INVENTORY AFTER IMPLEMENTATION

At the end, provide a complete detector inventory.

For every detector list:

detector_id

version

scope

category

enabled

configuration

default thresholds

event types

score semantics

evidence

timestamp requirements

Include both existing and new detectors.

98. PHASE 2 ARCHITECTURE AFTER IMPLEMENTATION

The intended architecture should resemble:

RAW INPUT

│

▼

INPUT ADAPTERS

│

▼

CANONICAL EVENTS

│

▼

DETECTION CONTEXT

┌──────────┴──────────┐

│                     │

▼                     ▼

CONFIGURATION            EVENT DATA

│                     │

└──────────┬──────────┘

▼

DETECTOR REGISTRY

│

▼

ORCHESTRATOR

│

┌──────────────┼──────────────┐

▼              ▼              ▼

RULES          TEMPORAL       SEQUENCE

│              │              │

│              │              │

└──────────────┼──────────────┘

│

▼

IOC

│

▼

DETECTION RESULTS

│

▼

ENRICHMENT

│

▼

EVIDENCE

│

▼

PERSISTENCE

│

▼

ALERTS

Do not create multiple parallel detection architectures.

99. FUTURE PHASE 3 COMPATIBILITY

Phase 2 should leave clean extension points for:

feature extraction

statistical detection

behavioral baselines

Isolation Forest

LOF

One-Class SVM

LIGHT-HIDS

DeepSVDD

model registry

The future architecture should be able to add:

MLDetector

under the same detector contract.

Do NOT implement those systems now.

100. DETECTION SCORE ARCHITECTURE

Ensure the internal model can eventually represent:

DetectionScores(

heuristic_score=...,

confidence=...,

anomaly_score=...,

model_score=...,

ti_confidence=...,

contextual_risk=...,

final_risk=...

)

but only populate fields for which real evidence exists.

Do not fill future fields with:

0

or:

fake calculated values

merely to make the schema look complete.

Use:

None

where appropriate.

101. SEVERITY

Severity must remain distinct from score.

Do not replace:

low

medium

high

critical

with a simplistic:

score >= X

unless the architecture explicitly defines and documents such mapping.

Existing Phase 1 behavior should remain compatible.

102. ALERT GENERATION

Continue:

DetectionResult

↓

Detection

↓

Alert

Do not allow new detectors to create alerts directly.

This preserves:

detection → alert

separation.

103. DEDUPLICATION

Full correlation/deduplication is NOT a Phase 2 objective.

Do not implement an elaborate incident correlation system.

However, avoid accidentally generating obviously duplicated results within a single detector if the framework can naturally prevent them.

104. CONFIGURATION STORAGE DECISION

Initial Phase 2 configuration may remain in-memory.

Do NOT create a complex database configuration system unless the specification explicitly requires persistent runtime configuration.

If a DB-backed configuration becomes necessary:

implement it deliberately with:

model

schema

migration

provider

authorization

audit

tests

Do not partially implement a configuration database.

105. AUDIT

If Phase 2 introduces configuration-changing API endpoints:

configuration changes MUST be audited.

If no configuration API exists yet:

do not invent one solely to create an audit feature.

106. API ENDPOINTS

Do not create configuration endpoints unless Phase 2 specification requires them.

The internal configuration provider is sufficient if runtime API management is outside scope.

107. DATABASE DESIGN PRINCIPLE

Do not turn every detection-engine concept into a database table.

Only persist concepts that require:

querying

history

provenance

relationship

long-term state

Keep ephemeral processing state in memory.

108. SOURCE EVENT PERSISTENCE PRINCIPLE

Do not store enormous serialized copies of every event inside every detection.

Prefer compact evidence.

For example:

event_index

network_event_id

sequence_index

may be preferable to duplicating the entire event.

109. CODE QUALITY

Use:

type hints

dataclasses / Pydantic where appropriate

small functions

clear names

docstrings for public interfaces

Avoid:

god classes

god functions

deep inheritance

magic constants

global mutable state

110. PYTHON 3.14 COMPATIBILITY

The project uses Python 3.14.

Do not introduce dependencies that do not support the project's Python version without verification.

Avoid unnecessary dependencies.

111. DEPENDENCY POLICY

Before adding a dependency:

ask:

Is the functionality realistically implementable using the standard library/current dependencies?

If yes, prefer the existing stack.

Do not add:

ML frameworks

large rule engines

external TI clients

for Phase 2.

112. TYPE SAFETY

Avoid:

dict[str, Any]

as the universal solution.

Use typed models for:

configuration

IOC

sequence definition

temporal result

evidence extensions

where the structure is known.

113. CONFIGURATION MODEL EXAMPLE

A conceptual model might resemble:

DetectorConfig

├── detector_id

├── enabled

├── parameters

└── version

But choose the actual structure based on repository conventions.

114. SEQUENCE MODEL EXAMPLE

A conceptual sequence definition:

SequenceDefinition

├── id

├── name

├── predicates

├── max_span

├── time_window

└── metadata

Again, do not copy this blindly.

Use the simplest appropriate typed representation.

115. PREDICATE SAFETY

Supported predicates should be declarative.

Examples:

syscall == "open"

process_name == "bash"

protocol == "TCP"

destination_port == 22

Do not permit arbitrary Python expressions.

116. IOC MATCHING SAFETY

Normalize once where possible.

Prefer:

IOC index

such as:

dict[type][normalized_value]

rather than repeated full scans.

117. TIMESTAMP NORMALIZATION

Use timezone-aware timestamps consistently.

Current network timestamp parsing already normalizes naive timestamps appropriately.

Do not introduce a second incompatible timestamp convention.

118. EVENT ORDERING

Respect existing:

event_index

sequence_index

semantics.

Do not reorder events unnecessarily.

If sorting by timestamp is necessary for a temporal detector:

document:

ordering basis = timestamp

and handle equal/missing timestamps deterministically.

119. MISSING TIMESTAMP POLICY

Define one consistent policy.

Recommended:

temporal detector

→ ignore events without timestamps

or:

explicitly report unsupported

Do not silently invent values.

Sequence detector:

if timestamps exist:

optional temporal constraint

else:

ordering-only

120. EVIDENCE JSON COMPATIBILITY

Existing frontend expects:

dict

Therefore:

Evidence.to_dict()

must remain JSON-safe.

No:

datetime

UUID

set

custom object

without serialization.

121. UUID SERIALIZATION

If evidence includes UUIDs:

convert them to strings.

If evidence includes datetimes:

convert them to ISO-8601 strings.

122. ALERT SOURCE COMPATIBILITY

Do not break existing:

Alert.source

unless necessary.

If structured detector provenance is added, retain the old source representation where useful for backward compatibility.

123. MIGRATION SAFETY

New nullable columns are generally safer for existing data.

If adding:

detector_id

detector_version

consider historical rows.

Do not assume old rows have detector metadata.

124. HISTORICAL DATA

Phase 2 must handle pre-Phase-2 detections.

Possible state:

detector_id = NULL

detector_version = NULL

for historical records.

Do not invent historical detector versions.

125. API HISTORICAL DATA

Frontend/API must tolerate historical records where new fields are absent/null.

126. TEST DATABASE

Remember:

tests use in-memory SQLite

and:

backend/.env points to PostgreSQL

Do not break the test environment by assuming PostgreSQL-only features.

127. TEST ENVIRONMENT

tests/conftest.py intentionally sets environment variables before importing:

app.main

Do not undo this arrangement.

128. MAIN APPLICATION

app/main.py currently creates metadata during startup.

Do not redesign database initialization during Phase 2 unless directly necessary.

129. NETWORK ANALYTICS

Do not break:

network summary

IP investigation

ports

protocols

top talkers

timeline

The network analytics API is outside the core Phase 2 detection redesign.

130. HOST TRACE ADAPTER

Do not casually change:

host_trace.py

just to manufacture temporal data.

If telemetry lacks timestamps, preserve that fact.

131. FUTURE TELEMETRY

Design the canonical event system so future adapters can populate:

timestamp

process

file

network

hash

domain

URL

without requiring detector rewrites.

132. DETECTOR VERSIONING

Every detector already has:

detector_version

in its contract.

Use it consistently.

Do not hardcode a fake version into persistence unrelated to the detector definition.

133. VERSION FORMAT

Use a consistent version representation.

For example:

1.0.0

2.0.0

if that is compatible with the existing contract.

Do not invent multiple version formats.

134. DETECTOR IDENTIFIER FORMAT

Preserve existing namespaces:

host.*

network.*

New detector IDs should follow the same convention.

135. CONFIGURATION NAMES

Use stable names.

Do not expose implementation-specific Python variable names as public configuration unless intentional.

136. DEFAULT CONFIGURATION

Make defaults discoverable in one authoritative location.

Do not duplicate:

500

50

30

across multiple files.

137. MAGIC CONSTANT REMOVAL

After migration, search for the old threshold literals.

Verify that detector logic does not secretly retain hardcoded values.

Some values may remain in tests/documentation.

That is acceptable.

Detector runtime logic should consume configuration.

138. SCORING DUPLICATION CHECK

Search for:

_compute_heuristic_score

_compute_confidence

heuristic_score

after consolidation.

Identify all remaining implementations.

There should be one authoritative computation.

139. LEGACY ENGINE USAGE CHECK

Search the entire backend:

services.detection_engine

detection_engine

analyse_network_events

analyse_trace

Determine actual production references.

The legacy engine must not re-enter production.

140. DETECTOR REGISTRY CHECK

Search:

build_registry

DetectorRegistry

register(

Ensure all detectors enter through the registry.

141. CONFIGURATION CHECK

Search:

configuration

threshold

enabled

Ensure thresholds actually come from configuration.

142. TEMPORAL CHECK

Search:

timestamp

window

rate

Ensure temporal logic does not fabricate timestamps.

143. IOC CHECK

Search:

file_hash

domain

url

source_ip

destination_ip

Ensure only populated telemetry is used.

144. EVIDENCE CHECK

Search:

Evidence

matched_events

observed_values

threshold

Ensure new detectors produce meaningful evidence.

145. PHASE 2 IMPLEMENTATION GATES

The implementation must proceed in this order:

GATE 0

Baseline

↓

GATE 1

Orchestrator lifecycle

↓

GATE 2

Legacy deprecation

↓

GATE 3

Scoring consolidation

↓

GATE 4

Confidence compatibility

↓

GATE 5

Configuration framework

↓

GATE 6

Existing detector migration

↓

GATE 7

Temporal/rate framework

↓

GATE 8

Sequence framework

↓

GATE 9

IOC foundation

↓

GATE 10

Evidence/persistence

↓

GATE 11

Full regression

↓

GATE 12

Documentation + final audit

146. GATE STOP CONDITIONS

STOP implementation and report if:

Phase 1 architecture would need redesign

or:

existing API cannot be preserved without a major breaking change

or:

telemetry does not support a required feature

or:

database migration risks existing data

or:

performance becomes unacceptable

or:

security requires a decision outside Phase 2 scope

Do not improvise around blockers.

147. HUMAN DECISION RULE

If you encounter ambiguity, prefer:

preserve existing behavior

over:

invent new semantics

and report the ambiguity.

148. DO NOT OVERENGINEER

This phase is NOT permission to build:

Kafka

Redis

Kubernetes

microservices

distributed workers

event buses

cloud infrastructure

large ML systems

The goal is a strong modular monolith detection engine.

149. ARCHITECTURAL PRINCIPLE

Follow:

OPEN FOR EXTENSION

CLOSED TO UNNECESSARY MODIFICATION

New detectors should be addable without modifying:

routes

database orchestration

frontend

existing detectors

except where shared contracts legitimately evolve.

150. DETECTOR INDEPENDENCE

Each detector must be independently testable.

A detector should not secretly depend on:

another detector's side effects

unless explicitly part of a future correlation architecture.

Phase 2 detectors should primarily operate on:

events

context

configuration

151. CORRELATION BOUNDARY

Do NOT build full cross-detector correlation in Phase 2.

Sequence detection is not equivalent to:

DetectionResult correlation.

Keep the architecture ready for future correlation.

152. DATABASE ACCESS BOUNDARY

Detectors should not directly perform ORM operations.

Prefer:

detector

→ DetectionResult

→ persistence mapper

→ ORM

153. API ACCESS BOUNDARY

Detectors should not know about:

FastAPI Request

HTTP response

authentication

routes

154. FRONTEND ACCESS BOUNDARY

Detectors should not know about:

React

frontend

UI components

155. AUDIT BOUNDARY

Detection evaluation should not directly manipulate audit logs.

The service/API layer should own operational auditing.

156. CONFIGURATION BOUNDARY

Detectors should consume configuration.

They should not own configuration persistence.

157. IOC BOUNDARY

IOC detector should depend on:

IOCProvider

rather than a specific storage implementation.

This allows future:

local IOC

STIX/TAXII

commercial TI

open feeds

without detector redesign.

Those integrations are future scope.

158. RATE DETECTOR BOUNDARY

Rate detector should depend on reusable:

window/rate primitives

not duplicate them.

159. SEQUENCE DETECTOR BOUNDARY

Sequence detector should depend on:

sequence matcher

not implement matching mechanics itself.

160. EVIDENCE BOUNDARY

Evidence construction should remain typed and serializable.

Do not return arbitrary nested objects.

161. ERROR HANDLING

Configuration errors should be distinguishable from:

detector runtime errors

and:

telemetry limitations

Do not classify unsupported timestamp processing as:

malicious behavior

162. OBSERVABILITY

Where useful, provide internal diagnostic information such as:

detectors executed

detectors skipped

detectors failed

events processed

temporal events ignored due to missing timestamps

Do not expose internal diagnostics unnecessarily through public API.

163. ANALYSIS RUN

Continue associating detections with:

analysis_run_id

New detectors must not create orphan detections.

164. NETWORK EVENTS

Continue associating network detections with network events where appropriate.

Do not break:

NetworkEvent.detection_id

relationships.

165. ALERT RELATIONSHIP

Maintain:

Detection → Alert

relationship.

166. DETECTION STATUS

Do not change:

Detection.status

semantics as part of Phase 2.

167. ALERT STATUS

Do not change:

Alert.status

semantics as part of Phase 2.

168. SEVERITY DEFAULTS

Existing detector severities should remain stable unless explicitly changed by Phase 2 specification.

Do not use Phase 2 as an excuse to redesign severity.

169. CONFIGURATION AND SEVERITY

If configurable thresholds affect whether a detection fires, they should NOT automatically alter severity unless explicitly designed.

Example:

threshold = 100

does not mean:

severity = high

automatically.

Keep concepts separate.

170. EVIDENCE AND SCORE

Evidence should explain the score where appropriate.

Do not reverse-engineer evidence from a final score.

Prefer:

observed facts

→ evidence

→ score

171. TESTING PHILOSOPHY

Tests should verify behavior, not implementation details unnecessarily.

Prefer:

input events

→ detector

→ expected DetectionResult

over testing private variables.

172. TEST FIXTURES

Create reusable fixtures for:

network event with timestamp

network event without timestamp

system-call event without timestamp

sequence events

IOC match

Avoid massive duplicated fixture definitions.

173. TEST REALISM

Use realistic telemetry shapes.

Do not create unrealistic events that violate the canonical schema just to make tests easy.

174. BOUNDARY TESTING

For every threshold:

test:

threshold - 1

threshold

threshold + 1

because comparison semantics matter.

175. TEMPORAL BOUNDARIES

Test:

exact window start

exact window end

just outside window

Document whether the interval is:

inclusive

exclusive

and keep it consistent.

176. SEQUENCE BOUNDARIES

Test:

A B C

A X B C

B A C

A C

A B X C

177. IOC BOUNDARIES

Test:

matching case

non-matching case

normalized match

malformed IOC

empty IOC

duplicate IOC

178. EVIDENCE BOUNDARIES

Test:

no matched events

one matched event

many matched events

and enforce reasonable evidence size.

179. FULL REGRESSION

At the end:

pytest

Run the complete suite.

Do not stop at targeted tests.

180. OPTIONAL STATIC CHECKS

If existing repository tooling supports:

ruff

mypy

eslint

tsc

run relevant checks.

Do not introduce a new linting ecosystem solely for Phase 2.

181. API SMOKE TEST

Verify at least:

authentication

host trace upload

analysis completion

detections retrieval

alerts retrieval

network analytics

remain functional.

182. SAMPLE END-TO-END

Use:

sample-data/example-host-trace.json

and verify:

upload

analysis

detection

alert

network event

frontend-compatible response

183. BACKWARD COMPATIBILITY

Existing clients should continue to work.

Avoid breaking changes to:

endpoint paths

required response fields

evidence type

severity values

status values

unless absolutely necessary.

184. DOCUMENT ALL BREAKING CHANGES

If a breaking change becomes unavoidable, explicitly document:

old contract

new contract

reason

migration

affected frontend

affected tests

Do not silently break clients.

185. FINAL ARCHITECTURE AUDIT

After implementation, re-audit:

routes

pipeline

registry

orchestrator

detectors

configuration

temporal framework

sequence framework

IOC

evidence

persistence

API

frontend

tests

Confirm there is one clear production path.

186. SEARCH FOR DEAD DUPLICATION

After implementation, search for:

duplicate detector logic

duplicate threshold values

duplicate scoring

legacy production imports

Remove or clearly deprecate unnecessary duplicates.

187. NO DEAD PHASE 2 CODE

Do not create:

unused IOC provider

unused sequence matcher

unused temporal framework

and claim the feature exists.

New components must actually participate in the production detection path where required.

188. NO PLACEHOLDER DETECTORS

Do not create:

class IOCDetector:

pass

or equivalent placeholder logic.

A detector counts as implemented only if it genuinely evaluates telemetry.

189. NO SIMULATED ANOMALY

Do not call:

heuristic_score

an:

anomaly score

Phase 3 will introduce genuine anomaly models.

190. NO FAKE CONFIDENCE

Do not expose:

heuristic_score / 100

as a probability.

191. NO FAKE THREAT INTELLIGENCE

No external threat feed is required.

Configured test IOCs are enough for Phase 2.

192. NO FAKE ATTACK CHAINS

Do not label a sequence:

A → B → C

as a known attack technique unless the telemetry and specification justify that claim.

193. PHASE 2 SUCCESS CRITERIA

Phase 2 is successful only if all are true:

[ ] Phase 1 architecture remains intact

[ ] Existing detectors still work

[ ] Existing default thresholds preserved

[ ] Orchestrator lifecycle fixed

[ ] Legacy engine clearly deprecated

[ ] Scoring duplicated implementations consolidated

[ ] Score semantics documented

[ ] Configuration is typed

[ ] Configuration is validated

[ ] Existing thresholds are configurable

[ ] Detector enable/disable works

[ ] Temporal framework exists

[ ] Network rate/window detector works

[ ] Timestamp limitations are respected

[ ] Sequence framework exists

[ ] Ordered sequence detector works

[ ] System-call ordering-only behavior is honest

[ ] IOC provider exists

[ ] IOC normalization exists

[ ] IOC matcher exists

[ ] IOC detector works on real telemetry

[ ] No fabricated telemetry

[ ] Evidence is enriched

[ ] Evidence remains JSON compatible

[ ] Detector provenance is persisted where required

[ ] Source-event evidence is preserved appropriately

[ ] Existing API contracts remain compatible

[ ] Frontend remains functional

[ ] Database migrations work

[ ] Unit tests pass

[ ] Integration tests pass

[ ] Full regression suite passes

[ ] Documentation exists

[ ] No major architectural duplication remains

[ ] No Phase 3 ML was implemented

194. PHASE 3 READINESS CRITERIA

After Phase 2, the system should have clean extension points for:

feature extraction

statistical detectors

behavioral baselines

ML detectors

LIGHT-HIDS

DeepSVDD

model registry

But Phase 3 implementation must remain separate.

195. FINAL REPORT REQUIRED

At the end of implementation, produce a detailed report containing:

A. Executive Summary

What was implemented.

B. Files Created

Every new file.

C. Files Modified

Every modified file.

D. Files Deleted

Only if any.

E. Architecture Changes

Explain precisely.

F. Detector Inventory

All detectors and configuration.

G. Configuration

Defaults and validation.

H. Temporal Detection

Window/rate implementation.

I. Timestamp Limitation

Exactly how system-call events are handled.

J. Sequence Detection

Pattern framework and detector.

K. IOC

Provider, normalization, matcher, detector.

L. Evidence

New fields and persistence.

M. Database

Models and migrations.

N. API

Changed and unchanged contracts.

O. Frontend

Whether changes were required.

P. Tests

Test count and categories.

Q. Regression

Before/after status.

R. Security

Security controls added.

S. Performance

Important complexity considerations.

T. Known Limitations

Be honest.

U. Phase 3 Readiness

What is now ready for future ML/statistical work.

196. REQUIRED TEST REPORT

Provide exact results.

Example:

Baseline:

196 passed

After Phase 2:

XXX passed

X failed

X skipped

If the count differs from the baseline, explain why.

197. REQUIRED DETECTOR TABLE

Produce:

| Detector ID | Scope | Version | Enabled | Configurable | Temporal | IOC | Evidence |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ... | ... | ... | ... | ... | ... | ... | ... |

Include all detectors.

198. REQUIRED CONFIGURATION TABLE

Produce:

| Detector | Parameter | Default | Type | Validation |
| --- | --- | --- | --- | --- |
| ... | ... | ... | ... | ... |

199. REQUIRED KNOWN-LIMITATION TABLE

Produce:

| Limitation | Cause | Current Handling | Future Resolution |
| --- | --- | --- | --- |
| System-call timestamps absent | Source telemetry | Ordering-only sequences | Timestamped telemetry |
| ... | ... | ... | ... |

200. FINAL ARCHITECTURAL VERDICT

Conclude with exactly one:

PHASE 2 COMPLETE

or:

PHASE 2 COMPLETE WITH DOCUMENTED LIMITATIONS

or:

PHASE 2 BLOCKED

Do not call it complete if major acceptance criteria are missing.

201. ABSOLUTE RULES

These rules override convenience:

- Do not redesign Phase 1.

- Do not fabricate telemetry.

- Do not fabricate timestamps.

- Do not fabricate IOCs.

- Do not fabricate hashes.

- Do not fabricate probabilities.

- Do not call heuristic scores anomaly scores.

- Do not call heuristic scores calibrated confidence.

- Do not use eval.

- Do not use exec.

- Do not put detection logic in routes.

- Do not put ORM logic in detectors.

- Do not create a second detection engine.

- Do not reconnect the legacy engine to production.

- Do not implement Phase 3 ML.

- Do not implement LIGHT-HIDS in Phase 2.

- Do not implement full MITRE ATT&CK in Phase 2.

- Do not implement full Sigma in Phase 2.

- Do not implement external threat intelligence in Phase 2.

- Do not introduce microservices.

- Do not introduce Kafka.

- Do not introduce Redis.

- Do not introduce Kubernetes.

- Do not break existing API contracts unnecessarily.

- Do not silently change default detector thresholds.

- Do not silently change severity semantics.

- Do not silently change confidence semantics.

- Do not silently discard evidence.

- Do not silently swallow detector errors.

- Do not modify tests simply to hide regressions.

- Do not create fake functionality merely to satisfy the prompt.

- Do not claim a feature works unless it is actually exercised by the production pipeline.

- Do not stop after unit tests; run the full regression suite.

- Do not leave duplicate scoring implementations without explicit justification.

- Do not leave runtime configuration disconnected from detector execution.

- Do not allow configuration from one analysis run to leak into another.

- Do not create unbounded temporal buffers.

- Do not create pathological sequence matching.

- Do not scan all IOCs linearly for every event when indexed matching is possible.

- Do not expose secrets through evidence or logs.

202. IMPLEMENTATION PHILOSOPHY

The desired result is NOT:

more files

more classes

more abstractions

more configuration

The desired result is:

more genuine detection capability

+

clean architecture

+

correct semantics

+

testability

+

extensibility

+

preserved Phase 1 behavior

Prefer the simplest architecture that satisfies the requirements correctly.

203. FINAL INSTRUCTION TO BUILDER

Start by reading the Phase 2 source-of-truth document and auditing the current repository.

Then implement the gates in order.

Do not skip gates.

Do not jump directly to IOC or sequence logic before fixing the foundation.

After each major gate:

run tests

inspect implementation

verify production path

continue

At the end:

run complete regression suite

run end-to-end sample analysis

audit production imports

audit duplicate scoring

audit hardcoded thresholds

audit timestamp handling

audit IOC fabrication risk

audit API compatibility

audit database migrations

Then produce the complete final implementation report.

The final implementation must be a real Phase 2 extension of SentinelAI, not a demonstration, mock, placeholder, or parallel architecture.

END OF PHASE 2 BUILDER PROMPT